Sprint Retrospective Report

Date Submitted:

**Team**:

**Report Created By**:

**For Sprint**:

**List the goals your team set for this sprint. It is best to name specific features or bug fixes; use the exact issue titles from the GitHub issue tracker**. (*Add more rows if you need*)

|  |  |  |  |
| --- | --- | --- | --- |
| **Issue Title** | **Assigned To** | **Status (Complete, Incomplete, Not Started)** | **Comments (e.g., reasons why feature is incomplete)** |
| View Projects | Daniel | Completed |  |
| View Board for my Project | Daniel | Completed |  |
| failed login (bad credentials) does not generate any feedback | Jacob | Incomplete | Need enhancements |
| edit group/ project should assign member/group using separate box for list of options and list of currently selected items | Jacob | Incomplete | Bug still happening |
| show error when adding group/project on the modal instead of the page behind the modal | Daniel | Completed |  |
| add support for search/filtering large lists | Jacob | Completed |  |
| user should be able to view (but not edit) users, groups, and projects; | Daniel | Completed |  |
| when adding group to project that has a different manager, should require other manager to access project and approve add before fully adding to project | Jacob | Completed |  |
| delete project is failing | Daniel | Completed |  |
| forms should clearly indicate required fields | Daniel | Completed |  |
| should not be able to remove user that is manager for a group or project lead | Daniel | Completed |  |
| Edit Board for Project I manage | Daniel | Completed |  |
| View Board for my Project I am apart of | Daniel | Completed |  |

**For each team member, please provide (via copy/paste) 2-3 examples of evidence they are actively contributing to the development of the team (beyond just coding, etc.). These could include**:

* A git commit message (please include the commit ID and date/time)
* A comment on an issue in the issue tracker (please include the issue name)
* A bug issue they opened (please include the issue name)
* Message(s) from Slack, Discord, etc.

The examples must be substantive, e.g.,

* explaining why a change was made
* providing detail as to how to reproduce a bug
* suggest options to the team for how to solve a particular problem

|  |  |
| --- | --- |
| **Team Member** | **Example Communication(s)** |
| Daniel | **Commit 0b08d7b**  Managers can now edit the boards they manage  3/10/2025 |
| Daniel | **Commit 883d9c1**  Final Kanban Board Stories  3/07/2025 |
| Jacob | **Commit 1b7e61d**  Added Search Functionality  3/10/2025 |
| Jacob | **Commit e8e08e1**  Updated UI adding/editing projects  3/09/2025 |

**List your team’s goals for the next sprint.** (*Add more rows if you need*)

|  |  |  |
| --- | --- | --- |
| **Priority** | **Issue Title** | **Assigned To** |
| 1 | View Task | Jacob |
| 1 | Create Task | Jacob |
| 1 | Update Stage for Task | Daniel |
| 1 | Restrict Column to group | Daniel |
| 1 | edit group/ project should assign member/group using separate box for list of options and list of currently selected items | Daniel |
| 1 | Assign Task | Jacob |

# Report on Generative AI Use

**For every session where you used generative AI, give the following:**

1. **Name(s) of team member(s) who created the prompts**
2. **A copy of your session including both prompts and responses provided in a separate document (one per session) with the name of the document included here**
3. **Purpose of the session (e.g., generate example code for connecting to SQL DB)**
4. **ID of the commit that includes the related source code or documentation changes (state “no changes made” if the session did not lead to any changes)**

**Daniel –**

**Purpose: Continuing more specific implementations of the Kanban Board**

**Commit ID: Commit 0b08d7b**